EduManage

School LMS / ERP SaaS Platform

Master Architecture, Requirements & Development Handbook

Version 1.0  |  2025

CONFIDENTIAL — FOR INTERNAL DEVELOPMENT USE ONLY

# Table of Contents

# 1. Project Overview

EduManage is a multi-tenant SaaS Learning Management System (LMS) / School ERP platform built to serve schools across India and beyond. The mission is to deploy this platform in a minimum of 100 schools within the first year of operation.

## 1.1 Mission & Vision

- Mission: Provide every school — regardless of size — affordable, modern, digital school management tools.

- Vision: Become the most trusted school management platform used by 100+ schools by end of Year 1.

- Target: Start with schools in Kerala and expand pan-India.

## 1.2 Target Users

| Role | Description | Access Level |
| --- | --- | --- |
| Super Admin | Platform owner. Manages all schools, billing, subscriptions. | Full platform |
| School Admin | Manages one school. Handles students, teachers, fees, exams. | School-scoped |
| Teacher | Marks attendance, enters marks, uploads homework/notes. | Class-scoped |
| Student | Views attendance, marks, homework, timetable. | Own data |
| Parent | Views child's attendance, marks, fees, communicates with teachers. | Child-scoped |

## 1.3 Business Model

- Pricing: Per-student monthly subscription (Rs. 10–20/student/month recommended)

- Free tier: Up to 50 students for pilot onboarding

- Paid tiers: Basic, Standard, Premium — differentiated by module access

- Revenue driver: Fees collection module — schools pay for what saves them time

# 2. System Architecture

## 2.1 Architecture Pattern Decision

For the development phase (Phase 1–2), we use a Modular Monolith architecture. This is the correct choice because:

- The team is small (2–5 developers)

- Domain boundaries are still being discovered

- Single deployment = simpler DevOps during rapid iteration

- Modular code organization allows future extraction to microservices without a rewrite

The system is structured as clearly separated modules within a single Express.js application. Each module owns its routes, controllers, services, and validation. No module imports another module's internals.

## 2.2 High-Level Architecture

React (Next.js) Dashboards

|

API Gateway Layer (Nginx + Express.js)

[Auth Middleware + Tenant Middleware + RBAC]

|

Modular Backend Services:

auth | users | attendance | marks | homework | fees | timetable | notifications

|

Data Layer:

PostgreSQL (primary) + Redis (cache/sessions) + Cloudflare R2 (files)

|

Infrastructure:

Vercel (frontend) + Render (API) + Neon (DB) + Upstash (Redis)

## 2.3 Multi-Tenant Architecture

The system uses a Shared Database, Shared Schema multi-tenancy model. Every tenant (school) shares the same PostgreSQL database and table structure. Tenant isolation is enforced via school_id on every table.

CRITICAL RULE: school_id is NEVER trusted from the request body. It is always extracted from the JWT token by the tenant middleware and injected into every database query automatically.

| Multi-tenancy rule | Implementation |
| --- | --- |
| All major tables have school_id | Enforced at Prisma schema level |
| school_id injected from JWT | tenantMiddleware.ts runs after authMiddleware.ts |
| No cross-tenant queries possible | Every service receives req.schoolId, never req.body.schoolId |
| Unique constraints are per-school | e.g. UNIQUE(school_id, roll_number) not just UNIQUE(roll_number) |
| Indexes on school_id | Every major table has CREATE INDEX idx_{table}_school ON {table}(school_id) |

## 2.4 Deployment Architecture: QA + Production Strategy

The project runs two isolated server environments throughout the full development lifecycle. This is the standard approach for production SaaS software.

| Environment | Purpose | Branch | Database | URL pattern |
| --- | --- | --- | --- | --- |
| Development | Local dev on each developer machine | feature/* or fix/* | Local PostgreSQL | localhost:3000 |
| QA / Staging | Integration testing. All PRs merge here first. | develop | Separate QA Neon DB | qa.edumanage.app |
| Production | Live system used by real schools | main | Production Neon DB | app.edumanage.app |

### 2.4.1 Git Branching Strategy (GitFlow)

- main — Production. Only receives merges from develop after QA sign-off. Protected branch.

- develop — QA/Staging. All feature branches merge into develop. Auto-deploys to QA server.

- feature/[name] — Individual feature development. e.g. feature/attendance-module

- fix/[name] — Bug fixes. e.g. fix/login-jwt-expiry

- hotfix/[name] — Emergency production fixes. Merges directly to main and back to develop.

### 2.4.2 Deployment Flow

Developer creates feature/xxx branch from develop

↓

Pull Request opened → GitHub Actions runs: lint + tests + build check

↓

PR approved → Merged to develop branch

↓

Auto-deploy to QA server (Render QA service)

↓

QA testing by team / client

↓

Release PR: develop → main (requires 1 approval)

↓

Auto-deploy to Production server (Render Production service)

### 2.4.3 GitHub Repository Structure

- Single monorepo: github.com/[org]/edumanage-platform

- apps/web — Next.js frontend

- apps/api — Express.js backend

- packages/db — Prisma schema + migrations (shared)

- packages/shared — TypeScript types, constants, utils

## 2.5 Complete Folder Structure

### Backend (apps/api/src/)

apps/api/src/

config/

database.ts          # Prisma client singleton

redis.ts             # Upstash Redis client

env.ts               # Zod-validated env vars

middleware/

auth.ts              # JWT verify + attach req.user

tenant.ts            # Inject req.schoolId from JWT

rbac.ts              # Role-based access guard factory

audit.ts             # Log all mutations to audit_logs

errorHandler.ts      # Global error handler

rateLimiter.ts       # Per-IP rate limiting via Redis

modules/

auth/

auth.router.ts

auth.controller.ts

auth.service.ts

auth.schema.ts     # Zod validation schemas

students/

teachers/

attendance/

marks/

homework/

fees/

timetable/

notifications/

schools/             # Super admin school management

utils/

jwt.ts

password.ts

fileUpload.ts

app.ts

server.ts

### Frontend (apps/web/src/)

apps/web/src/

app/

(auth)/login/        # Login pages per role

admin/               # Admin dashboard pages

teacher/             # Teacher dashboard pages

student/             # Student portal pages

parent/              # Parent portal pages

super-admin/         # SaaS owner control panel

components/

ui/                  # shadcn/ui base components

shared/              # Shared across all dashboards

admin/               # Admin-specific components

teacher/

student/

parent/

lib/

api.ts               # Axios instance with auth headers

auth.ts              # Auth helpers

hooks/                 # Custom React hooks

types/                 # TypeScript interfaces

# 3. Technology Stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Frontend | Next.js (App Router) | 14+ | SSR for login/SEO, unified fullstack, great DX |
| UI Framework | Tailwind CSS + shadcn/ui | Latest | Fast styling, accessible components |
| Backend | Node.js + Express.js | 20 LTS | Team familiarity, large ecosystem, modular |
| Language | TypeScript | 5+ | Type safety across frontend + backend |
| Database | PostgreSQL via Neon | Latest | Serverless PG, free tier, auto-scaling, branching |
| ORM | Prisma | 5+ | Type-safe queries, schema-first, excellent migrations |
| Cache | Redis via Upstash | Latest | Serverless Redis, sessions, rate limiting, hot cache |
| File Storage | Cloudflare R2 | Latest | S3-compatible, zero egress fees (critical for PDFs) |
| Email | Resend + React Email | Latest | Developer-friendly, generous free tier |
| Auth | Custom JWT + refresh tokens | N/A | Full control over multi-role, school-scoped auth |
| Validation | Zod | 3+ | Runtime + compile-time type safety for all inputs |
| Monorepo | pnpm workspaces + Turborepo | Latest | Shared types, fast builds, single repo |
| Frontend deploy | Vercel | N/A | Zero-config Next.js, instant preview deployments |
| API deploy | Render | N/A | Simple, reliable, free tier covers 100 schools easily |
| CI/CD | GitHub Actions | N/A | Native GitHub integration, free for public repos |
| Payments (Phase 3) | Razorpay | Latest | India-first, UPI, fee collection patterns |
| WhatsApp (Phase 3) | WATI / Interakt | N/A | WhatsApp Business API, parent notifications |
| SMS (Phase 3) | MSG91 | N/A | India SMS gateway, OTP + alerts |

# 4. Database Schema

## 4.1 Complete Table Definitions

All tables include school_id (except schools itself and super_admins). All tables include created_at and updated_at timestamps managed by Prisma.

### Core Tables

| Table | Key columns | Notes |
| --- | --- | --- |
| schools | id, name, slug, plan, is_active, timezone, logo_url | Master tenant table |
| users | id, school_id, email, phone, password_hash, role, is_active | Single users table for all roles |
| students | id, school_id, user_id, roll_number, name, dob, gender, parent_id, class_id, section_id | roll_number unique per school |
| teachers | id, school_id, user_id, employee_id, name, subjects[] | employee_id unique per school |
| parents | id, school_id, user_id, name, phone, email, student_ids[] | Can have multiple children |
| classes | id, school_id, name, grade_level, class_teacher_id | e.g. Class 10 |
| sections | id, school_id, class_id, name | e.g. Section A |
| subjects | id, school_id, name, code, class_id, teacher_id | Code unique per school |

| Table | Key columns | Notes |
| --- | --- | --- |
| attendance | id, school_id, student_id, class_id, date, session (AM/PM), status, marked_by | Composite unique: student+date+session |
| marks | id, school_id, student_id, subject_id, exam_id, marks_obtained, max_marks, grade |  |
| homework | id, school_id, class_id, subject_id, teacher_id, title, description, due_date, file_url |  |
| homework_submissions | id, school_id, homework_id, student_id, submitted_at, file_url, status |  |
| documents | id, school_id, uploader_id, title, file_url, file_type, file_size, category | Notes/PDFs |
| timetable | id, school_id, class_id, section_id, subject_id, teacher_id, day_of_week, period_number, start_time, end_time | Conflict checked on insert |
| exams | id, school_id, name, class_id, subject_id, exam_date, max_marks, exam_type |  |
| report_cards | id, school_id, student_id, exam_id, total_marks, percentage, rank, remarks, generated_at | Auto-generated |

| Table | Key columns | Notes |
| --- | --- | --- |
| fees | id, school_id, student_id, fee_type, amount, due_date, paid_amount, status, payment_gateway_ref | payment_gateway_ref reserved for Razorpay Phase 3 |
| notifications | id, school_id, recipient_id, title, message, type, is_read, sent_via |  |
| announcements | id, school_id, title, content, audience (ALL/CLASS/SECTION), author_id |  |
| messages | id, school_id, sender_id, receiver_id, content, is_read, sent_at | Parent-teacher chat |
| audit_logs | id, school_id, user_id, action, entity, entity_id, old_value, new_value, ip_address, created_at | NEVER deleted |
| school_subscriptions | id, school_id, plan, starts_at, ends_at, student_limit, is_active | Billing management |

## 4.2 Critical Database Rules

- RULE 1: Every query MUST include WHERE school_id = req.schoolId — enforced by Prisma service layer

- RULE 2: Unique constraints are always scoped: UNIQUE(school_id, roll_number), never just UNIQUE(roll_number)

- RULE 3: All school_id foreign keys use ON DELETE CASCADE

- RULE 4: audit_logs table has NO cascade delete — it is the permanent record

- RULE 5: Add index on school_id for every major table immediately after creation

- RULE 6: Never use raw SQL in application code — always use Prisma with school_id filter

# 5. API Design

## 5.1 Base URL & Versioning

Production:  https://api.edumanage.app/api/v1

QA/Staging:  https://qa-api.edumanage.app/api/v1

Local:       http://localhost:4000/api/v1

## 5.2 Authentication

- All protected routes require: Authorization: Bearer <access_token>

- Access token lifetime: 15 minutes

- Refresh token lifetime: 7 days (stored in httpOnly cookie)

- Refresh endpoint: POST /api/v1/auth/refresh

- school_id is embedded in the JWT payload — never sent in request body

## 5.3 Core API Routes

| Module | Method | Route | Role | Description |
| --- | --- | --- | --- | --- |
| Auth | POST | /auth/login | Public | Login for all roles |
| Auth | POST | /auth/refresh | Public | Refresh access token |
| Auth | POST | /auth/logout | Any | Invalidate refresh token |
| Students | GET | /students | Admin | List students (school-scoped) |
| Students | POST | /students | Admin | Create student |
| Students | GET | /students/:id | Admin/Teacher | Get student detail |
| Students | PUT | /students/:id | Admin | Update student |
| Students | DELETE | /students/:id | Admin | Deactivate student |
| Students | POST | /students/import | Admin | Bulk import via CSV |
| Attendance | POST | /attendance | Teacher | Mark attendance (AM/PM) |
| Attendance | GET | /attendance/class/:classId | Teacher/Admin | Class attendance |
| Attendance | GET | /attendance/student/:id | Student/Parent | Student attendance history |
| Attendance | GET | /attendance/report | Admin | Monthly attendance report |
| Marks | POST | /marks | Teacher | Enter marks |
| Marks | GET | /marks/student/:id | Student/Parent | Student marks |
| Marks | GET | /marks/class/:classId | Teacher/Admin | Class marks |
| Homework | POST | /homework | Teacher | Upload homework |
| Homework | GET | /homework/class/:classId | Teacher/Student | List homework |
| Homework | POST | /homework/:id/submit | Student | Submit homework |
| Fees | GET | /fees/student/:id | Admin/Parent | Fee status |
| Fees | POST | /fees | Admin | Create fee record |
| Fees | PUT | /fees/:id/pay | Admin | Record payment |
| Timetable | GET | /timetable/class/:classId | Any | Get class timetable |
| Timetable | POST | /timetable | Admin | Create timetable entry |
| Notifications | GET | /notifications | Any | User notifications |
| Schools | POST | /schools | Super Admin | Create school (onboarding) |
| Schools | GET | /schools | Super Admin | List all schools |

## 5.4 Standard Response Format

// Success

{ "success": true, "data": { ... }, "meta": { "requestId": "...", "timestamp": "..." } }

// Paginated

{ "success": true, "data": [...], "pagination": { "page": 1, "pageSize": 20, "total": 150 } }

// Error

{ "success": false, "error": { "code": "VALIDATION_ERROR", "message": "...", "details": [...] } }

# 6. Security Architecture

## 6.1 Security Layers

| Layer | Measure | Implementation |
| --- | --- | --- |
| Transport | HTTPS everywhere | Enforced at Nginx/Vercel/Render level |
| Authentication | JWT with short expiry | 15min access token, 7d refresh in httpOnly cookie |
| Authorization | RBAC middleware | rbac(allowedRoles) guard on every route |
| Tenant isolation | school_id from JWT only | tenantMiddleware injects req.schoolId |
| Input validation | Zod on every endpoint | Rejects malformed requests before controller |
| Rate limiting | Redis-backed per-IP | 100 req/min general, 5/min on auth endpoints |
| SQL injection | Prisma ORM only | No raw SQL in application code |
| File uploads | Type + size validation | Allowed: PDF, JPG, PNG, DOCX. Max: 10MB |
| Secrets | Environment variables only | Never committed to git. .env.example has placeholders |
| Audit trail | audit_logs on all mutations | User, action, timestamp, old/new values |
| CORS | Whitelist only | Only frontend domains allowed |
| Helmet.js | HTTP security headers | XSS, clickjacking, MIME sniffing protection |

## 6.2 Student Login Security

IMPORTANT: The original spec suggested roll_number + DOB login. This is INSECURE. Roll numbers are semi-public and DOBs are guessable.

Recommended implementation:

- Phase 1: roll_number + temporary password set by admin on first registration. Admin provides login card to student.

- Phase 2: Add OTP login via parent mobile number (parent confirms login for student).

- Never use DOB alone as authentication factor.

# 7. Module Specifications

## 7.1 Authentication Module

### Login flows per role

| Role | Identifier | Credential | Token payload |
| --- | --- | --- | --- |
| Admin | Email or username | Password (bcrypt) | { sub, role: ADMIN, schoolId } |
| Teacher | Teacher ID | Password (bcrypt) | { sub, role: TEACHER, schoolId, classIds[] } |
| Student | Roll number | Password (set by admin) | { sub, role: STUDENT, schoolId, classId } |
| Parent | Phone or email | Password (bcrypt) | { sub, role: PARENT, schoolId, studentIds[] } |
| Super Admin | Email | Password + 2FA (Phase 2) | { sub, role: SUPER_ADMIN } |

## 7.2 Attendance Module

- Attendance is marked TWICE per day: Morning session (first period) + Afternoon session (after lunch)

- Status options: PRESENT, ABSENT, LATE, LEAVE

- One attendance record per student per session per day — composite unique constraint

- Teacher marks for their assigned class/section only

- Admin can override any attendance entry (with audit log)

- Parent receives notification when child is marked ABSENT (Phase 2)

- Monthly attendance percentage auto-calculated for reports

## 7.3 Fees Module

- Admin configures fee structure per school (different fee types: tuition, transport, exam, etc.)

- Monthly/quarterly/annual fee records auto-generated based on structure

- Parent can view fee status in their portal

- Payment gateway_ref column reserved from day 1 for Razorpay integration in Phase 3

- PDF receipt generation on payment

- Automated WhatsApp/SMS reminder for overdue fees (Phase 3)

## 7.4 Timetable Module

This is the most complex module. Build LAST in Phase 2.

- Conflict detection: same teacher cannot be in two classes in the same period

- Conflict detection: same class cannot have two subjects in the same period

- Supports substitution teacher assignment (when regular teacher is absent)

- Timetable feeds into attendance module — class/period context for attendance marking

## 7.5 Document & File Module

- All files stored in Cloudflare R2 (zero egress fees)

- Database stores only metadata: file_url, file_type, file_size, uploader_id, school_id

- Files accessed via pre-signed URLs (time-limited, not public)

- Allowed types: PDF, DOCX, JPG, PNG. Max size: 10MB per file

- Files are school-scoped: a teacher from School A cannot access School B files

# 8. Environment Configuration

## 8.1 Required Environment Variables

| Variable | Example value | Used by | Notes |
| --- | --- | --- | --- |
| NODE_ENV | production | API | development ¦ qa ¦ production |
| PORT | 4000 | API | Express server port |
| DATABASE_URL | postgresql://... | API/Prisma | Neon connection string |
| REDIS_URL | redis://... | API | Upstash Redis URL |
| JWT_SECRET | [64-char random] | API | NEVER commit to git |
| JWT_REFRESH_SECRET | [64-char random] | API | NEVER commit to git |
| JWT_EXPIRES_IN | 15m | API | Access token lifetime |
| JWT_REFRESH_EXPIRES_IN | 7d | API | Refresh token lifetime |
| R2_ACCOUNT_ID | ... | API | Cloudflare R2 |
| R2_ACCESS_KEY_ID | ... | API | Cloudflare R2 |
| R2_SECRET_ACCESS_KEY | ... | API | Cloudflare R2 |
| R2_BUCKET_NAME | edumanage-files | API | Cloudflare R2 |
| RESEND_API_KEY | re_... | API | Email service |
| NEXT_PUBLIC_API_URL | https://api.edumanage.app | Web | Frontend API base URL |
| CORS_ORIGINS | https://edumanage.app,... | API | Comma-separated allowed origins |

## 8.2 Separate Configs Per Environment

- Each Render service (QA + Production) has its own environment variable set

- QA uses a separate Neon database branch (never share production DB with QA)

- QA uses a separate Upstash Redis database

- Frontend: Vercel has separate env vars for Preview (QA) and Production deployments

# 9. CI/CD Pipeline

## 9.1 GitHub Actions Workflows

### On Pull Request (all branches):

name: PR Check

on: pull_request

jobs:

check:

- Checkout code

- Install dependencies (pnpm install --frozen-lockfile)

- Type check (pnpm tsc --noEmit)

- Lint (pnpm eslint)

- Run tests (pnpm test)

- Build check (pnpm build)

### On push to develop (auto-deploy QA):

name: Deploy QA

on: push to develop branch

jobs:

deploy-qa:

- Run DB migrations (prisma migrate deploy --env QA)

- Trigger Render QA service deploy hook

- Trigger Vercel Preview deployment

- Notify team on Slack/Discord

### On push to main (auto-deploy Production):

name: Deploy Production

on: push to main branch (requires PR + 1 approval)

jobs:

deploy-prod:

- Run DB migrations (prisma migrate deploy --env PROD)

- Trigger Render Production service deploy hook

- Trigger Vercel Production deployment

- Create GitHub Release tag

## 9.2 Branch Protection Rules

| Branch | Protection rules |
| --- | --- |
| main | Require PR. Require 1 approving review. Require status checks to pass. No direct push. No force push. |
| develop | Require PR from feature/* or fix/* branches. Require status checks to pass. No direct push. |
| feature/* | No restrictions. Developer owns their branch. |

# 10. Development Roadmap

| Phase | Weeks | Target | Key Deliverables |
| --- | --- | --- | --- |
| Phase 1: Foundation | 1–6 | 5 pilot schools | Monorepo setup, Auth system, RBAC, Multi-tenant DB, Student/Teacher/Class management, School onboarding wizard, All 4 dashboards (skeleton), CI/CD pipeline |
| Phase 2: Academic Core | 7–14 | 25 schools | Attendance (AM/PM), Homework upload, Notes/PDF upload, Marks entry, Timetable builder, Parent-teacher messaging, Email notifications, Parent real-time views |
| Phase 3: Revenue | 15–22 | 60 schools | Fee structure + invoicing, Razorpay integration, Exam scheduling, Auto report card generation, Announcements, WhatsApp notifications (WATI), Super admin control panel, Subscription billing |
| Phase 4: Scale & AI | 23–36 | 100+ schools | AI Doubt Bot (OpenAI), React Native mobile app, SMS integration (MSG91), Live classes (Jitsi), Advanced analytics, Multi-language support, Online exams |

## 10.1 Phase 1 Week-by-Week Breakdown

| Week | Focus | Deliverable |
| --- | --- | --- |
| Week 1 | Project setup | Monorepo init, ESLint/TypeScript config, Prisma schema draft, Neon DB setup, GitHub repo + branch protection |
| Week 2 | Auth system | JWT auth, refresh tokens, all 5 role login types, tenant middleware, RBAC middleware |
| Week 3 | Core entities | Student CRUD, Teacher CRUD, Class + Section management, CSV import for students |
| Week 4 | Frontend skeletons | Next.js app, login pages per role, protected route wrappers, dashboard layouts for all 4 roles |
| Week 5 | School onboarding | School creation wizard (Super Admin), school settings, logo upload, first admin creation |
| Week 6 | QA hardening | Audit logs, error handling, rate limiting, CI/CD pipeline, deploy to QA + Production, pilot school testing |

# 11. AI Coding Assistant Skill Document

This section is a self-contained skill prompt. Copy the content below when starting a new AI chat session to give the assistant full context without re-explaining the project.

--- SKILL PROMPT START ---

PROJECT: EduManage — School LMS SaaS Platform

You are a senior full-stack architect and developer working on EduManage,

a multi-tenant SaaS school management system. Here is the complete context:

TECH STACK:

- Frontend: Next.js 14 (App Router) + Tailwind CSS + shadcn/ui

- Backend: Node.js + Express.js (modular monolith)

- Language: TypeScript throughout

- Database: PostgreSQL via Neon (serverless)

- ORM: Prisma

- Cache: Redis via Upstash

- File Storage: Cloudflare R2 (S3-compatible)

- Email: Resend

- Monorepo: pnpm workspaces + Turborepo

- Frontend deploy: Vercel

- API deploy: Render (2 services: QA + Production)

- CI/CD: GitHub Actions

ARCHITECTURE: Modular Monolith (Phase 1-2), extract to microservices if needed in Phase 4+

MULTI-TENANCY RULES (CRITICAL):

1. Every DB table has school_id column

2. school_id is NEVER trusted from request body

3. school_id comes ONLY from JWT via tenantMiddleware

4. Every Prisma query includes where: { school_id: req.schoolId }

5. Unique constraints always scoped: UNIQUE(school_id, roll_number)

USER ROLES: SUPER_ADMIN | ADMIN | TEACHER | STUDENT | PARENT

GIT STRATEGY:

- main branch = Production (Render Production + Vercel Production)

- develop branch = QA/Staging (Render QA + Vercel Preview)

- feature/* branches for new work, always branched from develop

- PRs require passing CI (typecheck + lint + test + build)

- main requires 1 approval before merge

MONOREPO STRUCTURE:

apps/web    — Next.js frontend

apps/api    — Express.js backend

packages/db — Prisma schema + migrations

packages/shared — TypeScript types + utils

CURRENT PHASE: Phase 1 (Foundation)

Completed so far: [update as you go]

Currently working on: [update as you go]

CODING CONVENTIONS:

- All API responses: { success, data, meta } or { success, error }

- Zod validation on every route input

- Every mutation logged to audit_logs table

- No raw SQL — Prisma only

- Error handling: all async routes wrapped in asyncHandler util

- File uploads: validate type + size, store in R2, save metadata to DB

--- SKILL PROMPT END ---

TIP: At the start of each chat session, paste the above prompt and then describe your current task. Update the 'Completed so far' and 'Currently working on' fields as the project progresses.

# 12. Quick Reference Checklists

## Before starting any new feature:

- Create feature branch from develop: git checkout -b feature/your-feature develop

- Define Prisma schema changes if any (in packages/db/schema.prisma)

- Run migration locally: pnpm prisma migrate dev --name feature-name

- Write Zod validation schema first

- Implement service layer with school_id filter

- Implement controller and route with RBAC guard

- Test locally with all 4 user roles

- Open PR to develop, ensure CI passes

## Before every production deploy:

- QA testing completed and signed off

- No .env secrets accidentally committed (git secrets check)

- DB migration tested on QA database first

- PR to main has 1 approval

- CI pipeline green

- Rollback plan documented (what to do if deploy fails)

## Security checklist (every endpoint):

- Route protected by authMiddleware

- Route protected by tenantMiddleware

- Route protected by rbac([allowedRoles])

- Input validated by Zod schema

- All DB queries include school_id filter

- Mutations logged to audit_logs

- File uploads validated for type and size